Initial Project Planning Template

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1526 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register for the application by entering my name, email, and password. | 2 | High | Varalakshmi R | 01-09-2026 | 07-09-2026 |
| Sprint-1 | Authentication | USN-2 | As a user, my password will be securely hashed using bcryptjs before storage | 1 | High | Jalahasini R | 01-09-2026 | 07-09-2026 |
| Sprint-2 | Authentication | USN-3 | As a user, I can securely log in using JWT-based authentication | 2 | High | Saisri B | 08-09-2026 | 14-09-2026 |
| Sprint-1 | Study Material | USN-4 | As a user, I can upload study documents (.txt, .md, .pdf) via Multer middleware. | 2 | High | Varalakshmi R | 01-09-2026 | 07-09-2026 |
| Sprint-2 | AI Features | USN-5 | As a user, I can generate summaries, flashcards, and quizzes using the Google Gemini AI API. | 3 | High | Jalahasini R,Saisri B | 08-09-2026 | 14-09-2026 |