Communication

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1526 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp / Discord | All Team Members | Align on daily development goals and tasks. |
| 2 | Progress Update | Weekly | Google Meet | All Team Members | Review sprint progress and integrate backend/frontend modules |
| 3 | Issue / Bug Discussion | As Needed | GitHub Issues / Chat | Dev Team | Resolve database connection or API routing bugs quickly. |
| 4 | Stakeholder Review | Bi-Weekly | Presentation Meeting | Team & Mentor | Demonstrate milestone completion and gather feedback. |
| 5 | Final Demo Rehearsal | Once | Live Walkthrough | All Team Members | Ensure seamless coordination during final project evaluation. |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Coordinating asynchronous schedules between college classes and coding tasks. | Established fixed evening sync-ups and clear task delegation via GitHub |
| 2 | Integrating frontend API fetch requests with backend Express CORS rules. | Configured proper CORS middleware headers and shared unified endpoint documentation. |